AutoRAG

Product Requirements Document (PRD)

Version 1.0  |  Final Aligned Charter

Table of Contents

1.1 Target Users	3

1.2 Solution — 6-Agent Architecture	3

1.3 Unified Scoring Formula	3

1.4 Business Impact	4

2.1 The Problem	4

2.2 Current Solutions and Their Limitations	4

2.3 Why Now	4

3.1 Alex — AI/ML Engineer	5

Goals	5

Pain Points	5

3.2 Priya — Data Scientist	5

Goals	5

Pain Points	5

3.3 Marcus — Enterprise Team Lead	6

Goals	6

Pain Points	6

3.4 Sam — Indie Developer	6

Goals	6

Pain Points	6

4.1 AI-Specific KPIs	6

4.2 Business Goals	7

5.1 In Scope — MVP (P0 Features)	7

5.2 Out of Scope — MVP	7

6.1 Architecture Layers	8

6.2 Data Flow	9

7.1 Agent Definitions	9

7.2 5 Failure Types (Diagnoser)	10

7.3 Improver Variant Generation Rules	10

7.4 Guardrails	11

8.1 Ingestion Layer (P0)	11

8.2 Builder Agent (P0)	12

8.3 RAG Runtime (P0)	12

8.4 Evaluator Agent (P0)	12

8.5 Unified Scoring (P0)	13

8.6 Diagnoser Agent (P0)	13

8.7 Improver Agent (P0)	13

8.8 Experiment Tracker (P0)	14

8.9 Synthetic Eval Generator (P0)	14

8.10 FastAPI Service (P0)	14

8.11 YAML Pipeline Config (P0)	15

8.12 Dashboard UI (P1)	15

8.13 Deployer Agent (P1)	15

8.14 Feedback Loop (P1)	16

9.1 Internal API Endpoints	16

9.2 External Integrations	17

10.1 Storage Architecture	17

10.2 Key Database Entities	18

10.3 Qdrant Vector Store Design	18

10.4 Data Privacy	19

11.1 Performance	19

11.2 Security	19

11.3 Cost Constraints	20

12.1 Hallucination Handling	20

12.2 Bias Mitigation	20

12.3 Compliance	21

12.4 Audit Logging	21

13.1 Key Metrics	21

13.2 AI-Specific Monitoring	22

13.3 Distributed Tracing	22

14.1 Unit Testing Coverage Targets	22

14.2 Integration Tests	23

14.3 AI Evaluation Tests	23

14.4 Load Testing (locust)	23

15.1 CI/CD Pipeline (GitHub Actions)	23

15.2 Environments	24

15.3 Secrets Management	24

16.1 Design System	24

16.2 Screen Inventory (18 Screens)	25

17.1 2-Week MVP Delivery Plan	26

17.2 Post-MVP Roadmap	26

18.1 Pricing Tiers	27

18.2 Revenue Projections	27

18.3 Break-Even	28

19.1 Technical Risks	28

19.2 AI-Specific Risks	28

19.3 Business Risks	29

19.4 Assumptions	29

# 01. Executive Summary

Product Name: AutoRAG

*Vision: Eliminate the manual iteration cycle in RAG pipeline development by providing a fully autonomous, closed-loop system that builds, evaluates, diagnoses, improves, and deploys RAG pipelines without requiring labeled data.*

# 1.1 Target Users

AI/ML Engineers building production RAG systems

Data Scientists experimenting with retrieval strategies

Enterprise teams deploying internal knowledge bases on-premise

Indie developers shipping RAG-powered products quickly

# 1.2 Solution — 6-Agent Architecture

| **Agent** | **Role** |
| --- | --- |
| Ingestion | Document loading, cleaning, chunking |
| Builder | Embedding pipeline construction + Qdrant indexing |
| Evaluator | Synthetic Q&A generation + LLM-as-judge scoring |
| Diagnoser | Failure classification (5 types) + root-cause analysis |
| Improver | Experiment orchestration — generates and tests pipeline variants |
| Deployer | Docker/K8s deployment with health checks and rollback |

# 1.3 Unified Scoring Formula

**Score = 0.25 × Retrieval + 0.35 × Quality + 0.25 × Faithfulness − 0.10 × Latency − 0.05 × Cost**

# 1.4 Business Impact

Enterprise teams reduce RAG iteration time from days to minutes. Target: composite score \>= 0.80 on synthetic eval set. Eliminates the need for labeled evaluation data — the primary bottleneck in RAG development.

# 02. Problem Statement

# 2.1 The Problem

Building a production-quality RAG system requires manual, iterative tuning across 5 independent layers:

Chunking strategy (fixed-size vs semantic vs hierarchical)

Embedding model selection (quality vs cost with no benchmark)

Retrieval configuration (dense vs sparse vs hybrid, top-k)

Prompt engineering (system prompt and query formulation)

Generation settings (temperature, context window, model)

# 2.2 Current Solutions and Their Limitations

| **Approach** | **Limitation** |
| --- | --- |
| Manual testing with sample queries | Not systematic, no ground truth, not reproducible |
| Ragas standalone | Evaluation only — no pipeline builder, no improvement loop |
| LangSmith / LangFuse | Tracing and logging only — no autonomous improvement |
| Custom eval scripts | One-off, not generalizable, requires labeled data |
| LlamaIndex pipelines | Build only — no evaluation or improvement feedback |

# 2.3 Why Now

LLM API costs have dropped 10x in 18 months — autonomous multi-agent orchestration is now economically viable

Enterprise AI adoption has accelerated; internal knowledge base deployments are now mainstream

The RAG pattern has matured — the bottleneck has shifted from 'can we build it' to 'how do we know it is good'

Synthetic evaluation using LLMs-as-judges is now reliable enough to replace human labeling for most use cases

# 03. Target Users and Personas

# 3.1 Alex — AI/ML Engineer

ML Engineer at a mid-size SaaS company. Builds and maintains 2–3 RAG pipelines for different products. Uses desktop + terminal daily.

## Goals

Build a production RAG pipeline and evaluate it within one working session

Compare multiple pipeline configurations side-by-side with reproducible, versioned results

## Pain Points

No systematic evaluation framework; relies on ad-hoc spot-checking

Manual iteration with no automated feedback loop

# 3.2 Priya — Data Scientist

Data Scientist at a research-oriented team. Runs experiments on retrieval strategies for document-heavy domains. Uses Jupyter notebooks.

## Goals

Run controlled, reproducible experiments on different retrieval strategies

Measure answer quality objectively with a consistent scoring framework

## Pain Points

No ground truth dataset; labeling is expensive

No unified scoring framework that accounts for retrieval, quality, and cost together

# 3.3 Marcus — Enterprise Team Lead

Platform Team Lead at a 500-person enterprise. Deploying internal HR/legal knowledge base for employee self-service. Requires on-premise deployment.

## Goals

Deploy a reliable internal knowledge base with minimal operational overhead

Maintain full on-premise data control; no documents leave the company network

## Pain Points

No turnkey deployment automation for RAG systems

No monitoring or rollback when production quality degrades after document updates

# 3.4 Sam — Indie Developer

Solo developer building a RAG-powered SaaS for legal professionals. Needs to ship fast and optimize costs.

## Goals

Get a working RAG endpoint running in under 10 minutes from a single docker-compose command

Optimize cost-quality tradeoff across embedding model and generation choices

## Pain Points

Complex multi-component stack with too many moving parts

No benchmarking tool to validate quality before shipping to paying customers

# 04. Product Goals and Success Metrics

# 4.1 AI-Specific KPIs

| **Metric** | **Target** |
| --- | --- |
| Composite eval score | \>= 0.80 |
| Retrieval Recall@5 | \>= 0.85 |
| Answer Quality (LLM-as-judge) | \>= 0.80 |
| Faithfulness score | \>= 0.80 |
| Pipeline build time | \< 5 minutes |
| Synthetic eval generation (50 Q&A) | \< 60 seconds |
| Experiment comparison load | \< 30 seconds |
| Failure classification accuracy | \>= 90% |

# 4.2 Business Goals

| **Goal** | **Target** | **Timeframe** |
| --- | --- | --- |
| First enterprise licenses | 10 customers | 6 months post-MVP |
| Annual contract value | \>= Rs 15L (~\$18K) | Year 1 |
| GitHub stars (OSS community) | 1,000 | 3 months post-launch |
| OSS to Enterprise conversion | \>= 5% | Year 1 |

# 05. Scope Definition

# 5.1 In Scope — MVP (P0 Features)

Ingestion Layer: PDF/HTML loaders, fixed-size and semantic chunkers

Builder Agent: 2 embedding models, Qdrant indexing, YAML config

RAG Runtime: dense + hybrid retriever, Claude API generator

Evaluator Agent: synthetic Q&A generation, LLM-as-judge, Unified Scoring

Diagnoser Agent: 5 failure type classifications, root-cause recommendations

Improver Agent: 3-variant experiment generation and selection

Experiment Tracker: versioned run storage, comparison table

FastAPI Service: 15 REST endpoints, job queue via Celery

YAML Pipeline Config: declarative, version-controllable pipeline definition

Docker Compose: single-command local deployment

# 5.2 Out of Scope — MVP

| **Feature** | **Reason Deferred** |
| --- | --- |
| Deployer Agent (K8s) | Requires production infrastructure; post-MVP |
| Feedback Loop | Requires production traffic; post-MVP |
| Custom eval set upload (CSV) | Synthetic eval sufficient for MVP |
| Multi-tenant / user auth | Not required for self-hosted enterprise MVP |
| Mobile dashboard | Web only; mobile is not a use case |
| Fine-tuning integration | Out of scope for RAG improvement loop |
| GraphQL API | REST sufficient; GraphQL adds complexity |
| Slack / email alerting | Deferred to Phase 2 monitoring features |

# 06. System Overview

# 6.1 Architecture Layers

**DASHBOARD (Next.js)**

>

Score Card \| Experiment Tracker \| Failure Heatmap \| Config

>

\|

>

**FASTAPI SERVICE (Python)**

>

/ingest \| /build \| /evaluate \| /diagnose \| /improve \| /query

>

Celery Task Queue

>

\|

>

**AGENTS: Ingestion \| Builder \| Evaluator \| Diagnoser \| Improver**

>

\|

>

**DATA LAYER**

>

PostgreSQL (metadata) \| Qdrant (vectors) \| MinIO (docs)

>

\|

>

**EXTERNAL AI SERVICES**

>

Claude API (generation + judging) \| Embedding models

# 6.2 Data Flow

1. Ingestion: Upload -\> clean -\> chunk -\> MinIO (chunks) + PostgreSQL (metadata)

2. Build: Chunks -\> embed (OpenAI/MiniLM) -\> Qdrant index + run record in PostgreSQL

3. Evaluate: Generate 50 synthetic Q&A via Claude -\> run each through RAG -\> score -\> Unified Score

4. Diagnose: Read failures -\> classify into 5 types -\> root-cause report

5. Improve: Read diagnosis -\> generate 3 variants -\> run all -\> select best by Unified Score

6. Query: User question -\> embed -\> Qdrant top-k -\> prompt + Claude API -\> answer + sources

# 07. Agentic AI Design

# 7.1 Agent Definitions

| **Agent** | **Input** | **Output** | **LLM Used** |
| --- | --- | --- | --- |
| Ingestion | PDF/HTML/TXT files | Cleaned chunks in MinIO + metadata in PostgreSQL | None (rule-based) |
| Builder | Chunks + YAML config | Qdrant collection + pipeline run record | None (rule-based) |
| Evaluator | Pipeline run ID + document chunks | Evaluation report with Unified Score | Claude API (Q&A gen + judging) |
| Diagnoser | Evaluation report (failures) | Failure distribution + per-question classification | Claude API (classification) |
| Improver | Diagnosis + current config | Best variant config + experiment table | None (rule-based variant gen) |
| Deployer | Best run ID + deployment config | Running K8s deployment + health status | None (rule-based) |

# 7.2 5 Failure Types (Diagnoser)

| **Type** | **Definition** | **Symptom** |
| --- | --- | --- |
| Retrieval Failure | Correct answer not in retrieved chunks | Low retrieval score; quality OK when context given manually |
| Context Missing | Answer exists in docs but not retrieved | Low retrieval recall; chunks don't cover the answer |
| Hallucination | Answer contradicts or fabricates beyond context | Faithfulness \< 0.5 |
| Irrelevant Answer | Answer doesn't address the question | Quality \< 0.4 |
| Partial Answer | Answer is incomplete | Quality 0.4–0.6, faithfulness OK |

# 7.3 Improver Variant Generation Rules

| **Failure Type** | **Variants Generated** |
| --- | --- |
| Retrieval Failure | chunk_size=\[128,256,512\], retriever=\[dense, hybrid\] |
| Context Missing | top_k=\[5,10,15\], reranker=\[on,off\] |
| Hallucination | temperature=\[0.1,0.3\], prompt_strictness=\[high\] |
| Irrelevant Answer | prompt_template=\[precise, conversational\] |
| Partial Answer | top_k=\[10,15\], context_window=\[2000,4000\] |

# 7.4 Guardrails

| **Guardrail** | **Implementation** |
| --- | --- |
| Prompt injection protection | User document text passed as data (not instruction); system prompt hardcoded |
| PII filtering | Presidio PII scanner on all chunks; PII tokens replaced with \[REDACTED\] |
| Output validation | All LLM outputs validated against Pydantic JSON schemas before storage |

# 08. Feature Breakdown

# 8.1 Ingestion Layer (P0)

Document loading, cleaning, and chunking pipeline. Supports PDF, HTML, plain text. Fixed-size and semantic chunking strategies.

User Story: *As an AI/ML Engineer, I want to upload PDFs and HTML files so that AutoRAG automatically chunks and indexes them for retrieval.*

Acceptance Criteria:

Accepts PDF, HTML, plain text formats

Fixed-size chunker: configurable chunk_size (128–2048 tokens) and overlap (0–20%)

Semantic chunker: splits on sentence boundaries, merges to token targets

Cleaner removes headers/footers, page numbers, boilerplate

Each chunk stores: content, source_doc_id, chunk_index, token_count, strategy

Ingestion status trackable via API (/ingest/{job_id}/status)

# 8.2 Builder Agent (P0)

Automated embedding pipeline. Reads YAML config, embeds chunks, indexes into Qdrant.

User Story: *As an AI/ML Engineer, I want to build a RAG pipeline from a YAML config so that I can compare embedding strategies without writing code.*

Acceptance Criteria:

Supports text-embedding-3-large (OpenAI) and all-MiniLM-L6-v2 (local)

All parameters configurable via YAML — no code changes needed

Embeds in batches (default: 100); retries on rate limit (max 3, exponential backoff)

Creates named Qdrant collection per run: autorag_run\_{id}

Records: run_id, config_snapshot, start/end time, chunk_count, vector_count

# 8.3 RAG Runtime (P0)

Retriever (dense + hybrid) + Generator (Claude API) with configurable prompts.

User Story: *As any user, I want to query the RAG pipeline so that I get answers grounded in my documents.*

Acceptance Criteria:

Dense retrieval: cosine similarity in Qdrant, configurable top_k (1-20)

Hybrid retrieval: dense + BM25, configurable alpha blend (0.0-1.0)

Prompt template: configurable system prompt + context injection

Returns: answer, source chunks (doc_id, page, chunk_index), latency_ms, token_count

p95 response time \< 3 seconds for corpora \< 10K chunks

No context found: returns 'I don't have enough information from the provided documents.'

# 8.4 Evaluator Agent (P0)

Generates synthetic Q&A pairs and scores pipeline quality across 4 dimensions using LLM-as-judge.

User Story: *As a Data Scientist, I want the system to auto-generate test questions and score my pipeline so I can evaluate quality without manual labeling.*

Acceptance Criteria:

Generates N synthetic Q&A pairs (default: 50) using Claude API

Q&A includes: question, expected_answer, source_paragraph, difficulty_level

Scores: Retrieval (chunk overlap), Quality (LLM judge), Faithfulness (LLM judge), Latency, Cost

Unified Score: 0.25 x Retrieval + 0.35 x Quality + 0.25 x Faithfulness - 0.10 x Latency - 0.05 x Cost

All scores normalized to \[0.0, 1.0\]

Evaluation completes in \< 5 minutes for 50 Q&A pairs

# 8.5 Unified Scoring (P0)

Weighted composite formula applied to every evaluation run. Single score enables cross-run comparison.

User Story: *As any user, I want a single score that summarizes my pipeline quality so I can compare runs at a glance.*

Acceptance Criteria:

Formula: Score = 0.25 x Retrieval + 0.35 x Quality + 0.25 x Faithfulness - 0.10 x Latency - 0.05 x Cost

Default weights configurable per evaluation run

Each component displayed individually alongside the composite

Score always in \[0.0, 1.0\]; outside this range flagged as invalid

# 8.6 Diagnoser Agent (P0)

Classifies evaluation failures into 5 types and generates root-cause recommendations.

User Story: *As an AI/ML Engineer, I want to know why my pipeline is failing so that I can fix the right thing.*

Acceptance Criteria:

Classifies every failed question (score \< 0.6) into one of 5 failure types

Shows failure type distribution as percentages

Per-question view: retrieved chunks, generated answer, expected answer, failure type

Root-cause recommendation generated per dominant failure type

Classification accuracy \>= 90% on test set of 200 known failures

# 8.7 Improver Agent (P0)

Generates controlled pipeline variants based on diagnosis, runs them, selects the best.

User Story: *As an AI/ML Engineer, I want AutoRAG to automatically test better pipeline configs so I don't have to guess what to change.*

Acceptance Criteria:

Generates 3–5 variants based on dominant failure type

Each variant is a full pipeline run: build + evaluate + score

All variants tracked in Experiment Tracker

Best variant identified by highest Unified Score

Shows: 'Best variant improved score from X to Y (+Z)'

User must approve before deployment

# 8.8 Experiment Tracker (P0)

MLflow-style versioned experiment storage with run comparison and parameter diffs.

User Story: *As a Data Scientist, I want all past pipeline runs with scores so I can reproduce and compare results.*

Acceptance Criteria:

Stores per run: run_id, timestamp, config_snapshot (full YAML), 5 metric scores, status

Comparison table: select 2+ runs -\> side-by-side parameter diff + score diff

Filter: score range, date, config parameter, status

Export run data as CSV or JSON

# 8.9 Synthetic Eval Generator (P0)

Auto-generates Q&A pairs from document corpus using Claude; no manual labeling required.

User Story: *As a Data Scientist, I want the system to generate test questions from my documents so I can evaluate without labeling data.*

Acceptance Criteria:

Generates N questions distributed across all source documents

Includes easy (factual), medium (inference), hard (multi-hop) difficulty types

Q&A pairs viewable in dashboard; user can flag bad examples

Flagged pairs excluded from scoring; regeneration on request

# 8.10 FastAPI Service (P0)

REST API exposing all pipeline operations. API key authentication. OpenAPI docs auto-generated.

User Story: *As any developer, I want a REST API so I can integrate AutoRAG into my existing workflow or CI/CD pipeline.*

Acceptance Criteria:

All core operations exposed (see Section 9 for full endpoint list)

API key authentication (X-API-Key header)

Pydantic request validation; structured error responses

OpenAPI docs at /docs

Long-running ops return job_id; status at /jobs/{job_id}

Rate limit: 100 req/min per API key (configurable)

# 8.11 YAML Pipeline Config (P0)

Declarative pipeline configuration — all parameters in one file, version-controllable.

User Story: *As an AI/ML Engineer, I want to define my pipeline in a single YAML file so configs are reproducible.*

Acceptance Criteria:

Configures: chunker, chunk_size, overlap, embedding_model, retriever_type, top_k, alpha, generator_model, temperature, system_prompt, eval.n_questions, scoring.weights

Validated against JSON schema on load; invalid config rejected with specific error

Config stored with each pipeline run for reproducibility

Default config provided; works out-of-the-box without modification

# 8.12 Dashboard UI (P1)

Next.js web dashboard for visualizing experiment results, scores, and failure analysis.

User Story: *As any user, I want a web interface so I can understand my pipeline results without reading JSON.*

Acceptance Criteria:

Score Card: Unified Score with trend vs previous run

Score Breakdown: 5-component bar chart with weighted contributions

Experiment Tracker: filterable, sortable table of all runs

Failure Heatmap: document sections color-coded by failure frequency

Score History Chart: time-series with deployment markers

Responsive: full layout at 1280px+; tablet at 768px+

# 8.13 Deployer Agent (P1)

Production deployment automation with K8s manifests, health checks, and rollback.

User Story: *As an Enterprise Team Lead, I want to deploy my best pipeline to production with one click.*

Acceptance Criteria:

Generates Docker image for selected pipeline run

Creates Kubernetes Deployment + Service + ConfigMap

Post-deploy health check: 10 test queries; score \>= threshold

One-click rollback to previous deployment

# 8.14 Feedback Loop (P1)

Production query logs and user feedback feed back into evaluation dataset for continuous improvement.

User Story: *As an Enterprise Team Lead, I want real user queries to improve my evaluation set over time.*

Acceptance Criteria:

All production queries logged: question, answer, latency, timestamp

Thumbs up/down feedback endpoint per answer

Negative feedback queries added to failure analysis dataset

New eval run can include production queries as test set

# 09. API and Integration Requirements

# 9.1 Internal API Endpoints

| **Method** | **Endpoint** | **Description** |
| --- | --- | --- |
| POST | /ingest | Start ingestion job (upload files or URL list) |
| GET | /ingest/{job_id} | Get ingestion job status |
| POST | /pipelines | Create new pipeline run from YAML config |
| GET | /pipelines | List all pipeline runs |
| GET | /pipelines/{run_id} | Get pipeline run details + metrics |
| POST | /pipelines/{run_id}/evaluate | Start evaluation for a pipeline run |
| GET | /pipelines/{run_id}/evaluation | Get evaluation report |
| POST | /pipelines/{run_id}/diagnose | Run diagnoser on evaluation |
| POST | /pipelines/{run_id}/improve | Run Improver Agent |
| GET | /experiments | List all experiments with scores |
| GET | /experiments/compare | Compare 2+ runs (query params: run_ids) |
| POST | /query | Query the active pipeline |
| POST | /deploy/{run_id} | Deploy pipeline to production |
| POST | /deploy/rollback | Rollback to previous deployment |
| GET | /jobs/{job_id} | Get async job status |

# 9.2 External Integrations

| **Service** | **Purpose** | **Auth** |
| --- | --- | --- |
| Claude API (Anthropic) | LLM generation + LLM-as-judge scoring | API key (env var) |
| OpenAI Embeddings | text-embedding-3-large | API key (env var) |
| HuggingFace (local) | all-MiniLM-L6-v2 | None (local model) |

# 10. Data and Storage Design

# 10.1 Storage Architecture

| **Data Type** | **Storage** | **Notes** |
| --- | --- | --- |
| Raw documents (PDF/HTML) | MinIO object store | On-premise; no cloud dependency |
| Document chunks + metadata | PostgreSQL + MinIO | Chunk text in PG; binary in MinIO |
| Document embeddings | Qdrant (1536-dim or 384-dim) | One collection per pipeline run |
| Pipeline run configs | PostgreSQL (JSONB) | Full YAML snapshot per run |
| Evaluation reports | PostgreSQL | Per-question + aggregate scores |
| Experiment history | PostgreSQL + MLflow | Parameters + metrics versioned |
| Production query logs | PostgreSQL | For feedback loop integration |

# 10.2 Key Database Entities

| **Table** | **Key Fields** |
| --- | --- |
| documents | id, filename, file_type, ingestion_status, storage_path |
| chunks | id, document_id, chunk_index, content, token_count, chunk_strategy |
| pipeline_runs | id, name, config JSONB, status, embedding_model, collection_name |
| evaluations | id, pipeline_run_id, unified_score, retrieval/quality/faithfulness scores |
| eval_questions | id, evaluation_id, question, answer, failure_type, flagged |
| diagnoses | id, pipeline_run_id, failure_distribution JSONB, recommendations |
| experiments | id, pipeline_run_id, parent_run_id, is_best_variant, improvement_delta |
| deployments | id, pipeline_run_id, status, deployed_at, health_check_score |
| query_logs | id, pipeline_run_id, question, answer, latency_ms, user_feedback |

# 10.3 Qdrant Vector Store Design

| **Parameter** | **Value** |
| --- | --- |
| Collection naming | autorag\_{pipeline_run_id} |
| Vector dimensions | 1536 (OpenAI) or 384 (MiniLM) |
| Distance metric | Cosine similarity |
| Payload fields | doc_id, chunk_index, content, source_file, page_number |
| Indexing | HNSW (Qdrant default) |

# 10.4 Data Privacy

Presidio PII scanner applied at ingestion; PII tokens replaced with \[REDACTED\]

All storage self-hosted by default; no cloud storage dependencies

Document deletion API cascades to chunks, vectors, and eval data (GDPR-ready)

API keys and secrets masked in all log outputs

# 11. Non-Functional Requirements

# 11.1 Performance

| **Metric** | **Target** |
| --- | --- |
| /query p50 latency | \< 1.5 seconds |
| /query p95 latency | \< 3 seconds |
| /query p99 latency | \< 5 seconds |
| Pipeline build (1000 chunks) p50 | \< 2 minutes |
| Evaluation (50 questions) p50 | \< 5 minutes |
| Dashboard load time | \< 2 seconds |
| Experiment comparison table | \< 500ms |

# 11.2 Security

| **Layer** | **Mechanism** |
| --- | --- |
| API authentication | Static API key (X-API-Key header); configurable rotation |
| Transport | TLS 1.3 for all external API calls (Claude, OpenAI) |
| Data at rest | Qdrant + PostgreSQL + MinIO support encryption at rest |
| Secret management | All keys in .env (dev) / Kubernetes Secrets (prod) |
| PII handling | Presidio-based redaction in Ingestion Agent |

# 11.3 Cost Constraints

| **Item** | **Target** |
| --- | --- |
| Claude API cost per evaluation (50 Q) | \< \$0.50 |
| Embedding cost per 1000 chunks | \< \$0.02 (OpenAI) / \$0.00 (local MiniLM) |
| Monthly infra (self-hosted, single server) | \< \$50 |
| Cloud K8s (3-node cluster) | \< \$200/month |

# 12. AI Safety and Governance

# 12.1 Hallucination Handling

All answers generated with retrieved context injected into the prompt

System prompt instructs model to answer ONLY from provided context

Faithfulness score explicitly measures hallucination; \< 0.5 classified as Hallucination failure

Diagnoser Agent tracks hallucination rates per pipeline run

*Strict answer prompt: "Answer ONLY using the provided context. If the answer is not in context, say so."*

# 12.2 Bias Mitigation

| **Risk** | **Mitigation** |
| --- | --- |
| Synthetic Q&A generation bias | Generate questions across all doc sections; include easy/medium/hard distribution |
| LLM judge inconsistency | Run judge 3x on borderline scores (0.4-0.6); average result |
| Failure type classification bias | Validated against 200 manually-labeled known failures |

# 12.3 Compliance

| **Standard** | **Status** |
| --- | --- |
| GDPR / DPDP | Document deletion API cascades to all derived data |
| Data residency | All storage self-hosted by default; no mandatory cloud dependency |
| SOC 2 | Not certified (MVP); architecture designed for readiness |
| HIPAA | Not certified; healthcare customers must configure their own compliant infrastructure |

# 12.4 Audit Logging

All audit events stored in audit_log PostgreSQL table — immutable (insert-only, no updates).

| **Event** | **Logged Fields** |
| --- | --- |
| Document ingested | user, filename, timestamp, chunk_count |
| Pipeline run created | user, config_snapshot, timestamp |
| Evaluation run | run_id, n_questions, unified_score, timestamp |
| LLM API call | model, prompt_tokens, completion_tokens, latency, timestamp |
| Pipeline deployed | run_id, environment, deployed_by, timestamp |
| Document deleted | document_id, deleted_by, timestamp |

# 13. Monitoring and Observability

# 13.1 Key Metrics

| **Metric** | **Type** | **Alert Threshold** |
| --- | --- | --- |
| API request rate | Counter | \> 200 req/min -\> warn |
| API error rate (5xx) | Counter | \> 1% -\> alert |
| API p95 latency | Histogram | \> 5s -\> alert |
| Celery queue depth | Gauge | \> 50 pending -\> warn |
| Claude API error rate | Counter | \> 5% -\> alert |
| Qdrant query latency | Histogram | \> 500ms -\> warn |
| Eval score decay | Gauge | Drop \> 0.10 vs last run -\> alert |

# 13.2 AI-Specific Monitoring

| **Signal** | **Storage** | **Frequency** |
| --- | --- | --- |
| Prompt + response logs | PostgreSQL llm_audit table | Every LLM call |
| Evaluation score history | PostgreSQL evaluations table | Every eval run |
| Model cost tracking | Token counts aggregated by run | Every eval run |
| Answer quality drift | Automated eval on production queries | Weekly (configurable) |

# 13.3 Distributed Tracing

OpenTelemetry SDK across FastAPI service and all agent modules. Trace spans: API request -\> Celery task -\> agent execution -\> LLM call -\> DB write. Every API request carries X-Trace-ID header.

# 14. Testing Strategy

# 14.1 Unit Testing Coverage Targets

| **Module** | **Coverage Target** |
| --- | --- |
| Ingestion Agent (chunkers, cleaners) | \>= 90% |
| Evaluator Agent (scoring formula, judge prompts) | \>= 90% |
| Diagnoser Agent (failure classification logic) | \>= 90% |
| Improver Agent (variant generation rules) | \>= 85% |
| FastAPI endpoint handlers | \>= 80% |
| Unified Scoring formula | 100% (critical path) |

# 14.2 Integration Tests

Full pipeline run: Ingest -\> Build -\> Evaluate -\> Diagnose -\> Improve (end-to-end with test docs)

API contract tests: all endpoints tested against OpenAPI schema (schemathesis)

Real Qdrant instance in CI (Docker); not mocked

Real PostgreSQL in CI; schema applied via Alembic before tests

Celery task completion verified with real Redis

# 14.3 AI Evaluation Tests

| **Test** | **Method** |
| --- | --- |
| Synthetic eval accuracy | Run on 5 standard docs; score within +/-0.05 of baseline |
| Failure classification | 200 hand-labeled failures; accuracy \>= 90% |
| LLM judge consistency | Same Q&A 5x through judge; variance \< 0.10 |
| Improver effectiveness | Score improvement \>= +0.05 on 80% of test runs |

# 14.4 Load Testing (locust)

| **Scenario** | **Target** |
| --- | --- |
| /query endpoint | 50 concurrent users, p95 \< 3s, 0 errors |
| Simultaneous pipeline builds | 5 concurrent builds without race conditions |
| Qdrant search under load | 100 simultaneous searches, p95 \< 500ms |

# 15. Deployment and DevOps

# 15.1 CI/CD Pipeline (GitHub Actions)

Stage 1: Lint (ruff + mypy)

Stage 2: Unit tests (pytest, coverage check \>= 80%)

Stage 3: Integration tests (Docker Compose environment)

Stage 4: Build Docker images (API + Dashboard)

Stage 5: Push to container registry (GHCR)

Stage 6: Deploy to staging (K8s rolling update)

Stage 7: Smoke test (automated /query test against staging)

Stage 8: Manual approval gate -\> deploy to production

# 15.2 Environments

| **Environment** | **Infrastructure** | **Purpose** |
| --- | --- | --- |
| Development | Local Docker Compose | Individual developer testing |
| Staging | Single K8s node | Integration testing + pre-release validation |
| Production | 3-node K8s cluster | Enterprise customer deployment |

# 15.3 Secrets Management

| **Secret** | **Dev Storage** | **Prod Storage** |
| --- | --- | --- |
| ANTHROPIC_API_KEY | .env file | Kubernetes Secret |
| OPENAI_API_KEY | .env file | Kubernetes Secret |
| POSTGRES_PASSWORD | .env file | Kubernetes Secret |
| AUTORAG_API_KEY | .env file | Kubernetes Secret |

# 16. UX and UI Requirements

# 16.1 Design System

| **Element** | **Choice** |
| --- | --- |
| Component Library | Tailwind CSS + shadcn/ui |
| Primary Color | \#7c3aed (Deep Purple) |
| Accent | \#1e1b4b (Dark Navy), \#f97316 (Orange) |
| Typography | Inter (body), JetBrains Mono (code/metrics) |
| Charts | Recharts |
| Icons | Lucide React |
| Accessibility | WCAG 2.1 Level AA |

# 16.2 Screen Inventory (18 Screens)

| **\#** | **Screen** | **Route** |
| --- | --- | --- |
| S01 | Upload Documents | /documents/upload |
| S02 | Pipeline Config | /pipelines/new |
| S03 | Build Status | /pipelines/{id}/build |
| S04 | Score Card | /pipelines/{id}/score |
| S05 | Score Breakdown | /pipelines/{id}/score/breakdown |
| S06 | Diagnosis Report | /pipelines/{id}/diagnosis |
| S07 | Failure Detail | /pipelines/{id}/failures/{question_id} |
| S08 | Failure Heatmap | /pipelines/{id}/heatmap |
| S09 | Experiment Tracker | /experiments |
| S10 | Side-by-Side Comparison | /experiments/compare |
| S11 | Synthetic Q&A Browser | /pipelines/{id}/eval-set |
| S12 | Weight Configurator | /pipelines/{id}/scoring/weights |
| S13 | Improver Dialog | /pipelines/{id}/improve |
| S14 | Score History Chart | /pipelines/{id}/history |
| S15 | Rollback | /deployments |
| S16 | Setup Wizard | /setup |
| S17 | Monitoring Dashboard | /monitoring |
| S18 | API Docs | /docs |

# 17. Timeline and Milestones

# 17.1 2-Week MVP Delivery Plan

| **Day** | **Milestone** | **Deliverables** |
| --- | --- | --- |
| Day 1-2 | Foundation | Docker Compose stack running; PostgreSQL schema; Qdrant + MinIO connected |
| Day 3 | Ingestion Agent | PDF + HTML loader, fixed-size + semantic chunkers, MinIO storage |
| Day 4 | Builder Agent | Embedding pipeline, Qdrant indexing, YAML config |
| Day 5 | RAG Runtime + FastAPI | /query working end-to-end; /ingest + /build endpoints |
| Day 6-7 | Evaluator Agent | Synthetic Q&A generation, LLM-as-judge, Unified Scoring |
| Day 8 | Diagnoser Agent | 5 failure type classification, /diagnose endpoint |
| Day 9 | Improver Agent | Variant generation + experiment runs, /improve endpoint |
| Day 10 | Experiment Tracker | Run comparison API + basic comparison table UI |
| Day 11-12 | Dashboard MVP | Score Card, Score Breakdown, Experiment Tracker, Failure Detail |
| Day 13 | Testing | Unit + integration tests; load test /query |
| Day 14 | Polish + Docs | docker-compose verified; OpenAPI docs; README Quick Start |

# 17.2 Post-MVP Roadmap

| **Phase** | **Timeline** | **Features** |
| --- | --- | --- |
| Phase 2 | Weeks 3-4 | Full Dashboard (Heatmap, Score History, Rollback); Custom eval set upload; Monitoring |
| Phase 3 | Month 2 | Deployer Agent (K8s); Feedback Loop; Multi-model support (Gemini, Mistral) |
| Phase 4 | Month 3 | Enterprise: RBAC, audit export, SSO, on-premise K8s installer |
| Phase 5 | Month 4+ | SaaS cloud version; managed Qdrant; team collaboration |

# 18. Business Model

# 18.1 Pricing Tiers

| **Tier** | **Target** | **Pricing** | **Includes** |
| --- | --- | --- | --- |
| Open Source | Indie devs, researchers | Free (MIT License) | Core pipeline; no support |
| Enterprise On-Premise | Teams of 5-50 | Rs 12L-Rs 25L/year | Deployer Agent, SLA support, K8s installer |
| Enterprise Cloud | Managed preference | Rs 8L-Rs 20L/year | Managed Qdrant + PostgreSQL + API; 99.9% SLA |
| Professional Services | Custom integrations | Rs 1.5L-Rs 5L per engagement | SharePoint/Confluence connectors, custom chunkers |

# 18.2 Revenue Projections

| **Year** | **Customers** | **ARR Estimate** |
| --- | --- | --- |
| Year 1 (post-MVP) | 5-10 enterprise | Rs 60L - Rs 1.5Cr |
| Year 2 | 20-30 enterprise | Rs 2.5Cr - Rs 5Cr |
| Year 3 | 60+ enterprise + cloud | Rs 8Cr - Rs 15Cr |

# 18.3 Break-Even

*Break-even at 8 enterprise customers. Year 1 target: 10 customers. 3-month runway to break-even post-first-customer.*

# 19. Risks and Assumptions

# 19.1 Technical Risks

| **Risk** | **Probability** | **Impact** | **Mitigation** |
| --- | --- | --- | --- |
| Claude API latency spikes during evaluation | Medium | High | Async Celery queue; configurable timeout; retry logic |
| Qdrant degradation at \> 1M vectors | Low | High | HNSW tuning; horizontal scaling guide |
| Synthetic Q&A quality too low | Medium | High | Multi-round generation with diversity checks; flagging UI |
| LLM judge score variance \> 0.2 | Medium | Medium | 3x averaging; calibration test set; prompt versioning |

# 19.2 AI-Specific Risks

| **Risk** | **Probability** | **Mitigation** |
| --- | --- | --- |
| Hallucination in generated answers | High (inherent) | Faithfulness scoring; strict context-only prompt |
| Failure type misclassification | Medium | 200-example validation; confidence score shown |
| Improver generates worse variants | Medium | All variants tracked; user approval before applying |
| PII leaked in synthetic Q&A | Low | PII scan before Q&A generation; redact before Claude call |

# 19.3 Business Risks

| **Risk** | **Probability** | **Mitigation** |
| --- | --- | --- |
| Enterprise procurement \> 6 months | High | Target fast-moving teams first; build OSS community for inbound |
| Competitive product from LangChain/LlamaIndex | Medium | Deepen improvement and deployment story; full loop differentiator |
| On-premise complexity deters customers | Medium | Single docker-compose command; video demo of 10-minute setup |

# 19.4 Assumptions

Claude API is reliable enough for production LLM-as-judge use (\< 1% error rate at normal load)

Synthetic Q&A generation is sufficient for meaningful evaluation without human-labeled data

Enterprise customers prefer self-hosted (on-premise) over cloud

2-week MVP timeline is achievable with 1-2 experienced developers

Qdrant is stable and production-ready at scale required (\< 5M vectors per deployment)

Users are familiar with Docker; no Kubernetes knowledge required for MVP

English-language documents are the primary use case for MVP

The 5-failure-type taxonomy covers \>= 90% of real-world RAG failures

# 20. Open Questions

| **\#** | **Question** | **Priority** | **Status** |
| --- | --- | --- | --- |
| Q1 | Should the MVP include reranking (cross-encoder)? Significantly improves retrieval but adds ~1 min to build time. | High | Open |
| Q2 | Maximum document corpus size for MVP? (100MB? 1GB?) — affects chunking and Qdrant sizing guidance. | High | Open |
| Q3 | Should we support OpenAI as an alternative LLM for generation, or Claude-only for MVP? | Medium | Open |
| Q4 | Is MLflow required for MVP, or can PostgreSQL-based tracker suffice with MLflow as optional integration? | Medium | Open |
| Q5 | When the Improver finds no improvement: auto-accept original or block deployment? | High | Open |
| Q6 | Do enterprise customers require SSO (SAML/OIDC) before purchase, or is API key auth acceptable? | Medium | Open |
| Q7 | Should we provide a hosted demo environment for sales demos, or self-hosted only? | Medium | Open |
| Q8 | Is DSPy the right choice for pipeline control, or should we use simpler custom orchestration? | Medium | Open |
| Q9 | What document languages are required for MVP? English-only assumed — confirm before localization investment. | Low | Assumed English |
| Q10 | Should Unified Scoring formula weights be fixed by default or fully configurable per organization? | Medium | Open |

# 21. Approval and Sign-Off

The following stakeholders have reviewed and approved this Product Requirements Document for the commencement of the Architecture and Design phase.

| **Name** | **Role** | **Signature** | **Date** |
| --- | --- | --- | --- |
| AI Architect | Lead Designer |  |  |
| Product Owner | Stakeholder |  |  |
| Lead Engineer | Technical Reviewer |  |  |
| Security Officer | Compliance Reviewer |  |  |

*AutoRAG \| AI Product Engineering 2.0 — Euron \| Project No. 6 \| May 04, 2026*